FleetOS + OpenClaw

Kubernetes-Style Orchestration for Solo Founder Autonomous Businesses

# Executive Summary

FleetOS is a free, open-source orchestration layer that transforms OpenClaw (a powerful autonomous agent framework) into a complete business operating system. A solo founder types a single natural-language command and FleetOS automatically:

Decomposes the command into specialized agent roles (Strategy, Marketing, Sales, etc.)

Spawns parallel agent workers from pre-built templates (Newsletter, Lead-Gen Agency, Micro-SaaS)

Maintains persistent company knowledge via GraphRAG + Chroma vector store

Enforces verification gates (VerdictNet-style confidence scoring + human approval)

Evolves itself by analyzing failures and auto-generating new agent skills

Target: A solo founder reaches $15k MRR in 90 days by typing commands instead of managing people.

# 1. Technology Stack

All components are free and open-source, with local-first and cloud-scalable options.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Worker Runtime | OpenClaw | Ready-made AgentSkills, native Telegram/WhatsApp support, local execution |
| Orchestration | LangGraph / CrewAI | Hierarchical planning, stateful DAGs, composable agents |
| Scaling / Isolation | Minikube / Docker Compose + Firecracker | Free local Kubernetes-like fleets, container-level isolation |
| Memory / Knowledge | Chroma + Redis (local) or GraphRAG | Persistent company knowledge graph, semantic search |
| Dashboard | Streamlit or Gradio | Real-time Starcraft-style command center, agent status visualization |
| Verification | Custom LangGraph critic nodes | VerdictNet-style confidence scoring, human-in-loop gates |
| LLM | Ollama (Llama 3.1 70B / Qwen2.5) | Completely free and local, no API costs |
| Deployment | Docker + Oracle Always Free / Google Cloud | Zero-cost scaling to cloud, minimal operational overhead |

# 2. Project Structure

The GitHub repository follows a modular layout supporting local MVP, cloud deployment, and extensibility:

fleetos/

├── README.md

├── requirements.txt

├── docker-compose.yml

├── fleetos/

│   ├── core/

│   │   ├── planner.py

│   │   ├── orchestrator.py

│   │   ├── memory.py

│   │   └── verifier.py

│   ├── agents/

│   │   └── openclaw_wrapper.py

│   ├── dashboard/

│   │   └── app.py

│   ├── templates/

│   │   ├── newsletter_v1.json

│   │   └── leadgen_agency_v1.json

│   └── cli.py

├── skills/ — Custom OpenClaw skills

├── k8s/ — Kubernetes deployment

└── tests/ — Test suite

# 3. Development Phases

## Phase 1: Local OpenClaw Setup (Days 1–2)

Objective: Install OpenClaw, configure messaging, and test a single autonomous agent.

Clone OpenClaw repository and install dependencies

Download Ollama and pull Llama 3.1 70B model

Configure Telegram/WhatsApp messaging integration

Test: Run a simple agent command (e.g., "What is my Stripe balance?")

## Phase 2: Basic Fleet Orchestration with LangGraph (Days 3–5)

Objective: Build planner and orchestrator to spawn parallel agent workers from a single command.

Implement fleetos/core/planner.py — parses user command into agent roles

Implement fleetos/core/orchestrator.py — spawns OpenClaw instances as workers

Build LangGraph state graph: input → planner → parallel workers → aggregator

Test: Single command spins up 4 parallel agents (Strategy, Content, Marketing, Sales)

## Phase 3: Persistent Shared Memory & Self-Improvement (Days 6–8)

Objective: Build a vector database and knowledge graph for fleet memory; enable auto-skill generation.

Implement fleetos/core/memory.py — Chroma vector store + Redis caching

Integrate GraphRAG for knowledge graph updates

Add feedback loop: analyze agent outputs → generate new OpenClaw skills

Test: Agents share context, failures are logged and used to improve future runs

## Phase 4: Command Center Dashboard (Days 9–11)

Objective: Build Streamlit UI for real-time fleet monitoring and manual intervention.

Implement fleetos/dashboard/app.py — Streamlit-based command center

Display live agent status (role, running/idle, last artifact)

Add "Spin New Fleet" button linked to CLI

Test: Dashboard reflects agent activity in real-time

## Phase 5: VerdictNet Verification Layer (Days 12–14)

Objective: Add confidence scoring and human approval gates before irreversible actions.

Implement fleetos/core/verifier.py — LangGraph critic node

Score agent outputs (0–100 confidence)

Route low-confidence actions to human approval via Telegram

Test: Risky actions (e.g., send email to customer) require human sign-off

## Phase 6: Business Templates & One-Command Magic (Days 15–20)

Objective: Create pre-built templates for common business archetypes.

Define template schema: roles, tools, initial prompt, verification rules

Create fleetos/templates/newsletter_v1.json, leadgen_agency_v1.json, etc.

Implement template matcher: "Launch my newsletter to $15k MRR" → loads newsletter template

Test: Single command spins up complete business fleet with all integrations

## Phase 7: Production Scaling (Days 21–30)

Objective: Enable cloud deployment with Kubernetes and zero-cost hosting.

Create k8s/ CRDs using kagent for Kubernetes-native agent deployment

Build docker-compose.yml for local multi-node simulation

Deploy to Oracle Always Free (2 VMs forever) or Google Cloud free tier

Test: Fleet scales from local to cloud with no code changes

## Phase 8: Polish & Launch (Days 31–45)

Objective: Finalize MVP, open-source, and prepare for market entry.

Implement self-evolving loop: analyze past runs → auto-generate new skills

Polish CLI and dashboard UX

Create landing page and waitlist

Plan first paid tier: hosted cloud fleets + enterprise governance

# 4. Success Metrics

## MVP Success (Phase 2, Day 5)

Single command spawns 4 parallel agents

All 4 agents complete tasks within 5 minutes

Artifacts from all agents are aggregated and readable

## Full MVP Success (Phase 6, Day 20)

"Launch my newsletter to $15k MRR in 90 days" → complete newsletter business setup

All integrations (Stripe, ConvertKit, Twitter, email) are functional

VerdictNet flags risky actions; human approval gates work

Dashboard provides real-time visibility into fleet operations

## Production Success (Phase 7, Day 30)

Fleet scales from local Minikube to cloud with 0 code changes

Cost of running fleet on free tier is effectively $0

Observability logs and metrics track all agent activity

# 5. Next Steps

## Immediate (This Week):

Create GitHub repository with README and project structure

Set up Phase 1: Clone OpenClaw, install Ollama, test local agent

Create Phase 2 task: Start building planner.py and orchestrator.py

## Short Term (Weeks 2–4):

Complete Phase 2–3: Working fleet with memory

Begin Phase 4: Dashboard MVP

Set up CI/CD: GitHub Actions for testing

## Long Term (Weeks 5–8):

Complete Phase 5–6: Full business templates + VerdictNet

Begin Phase 7–8: Cloud deployment + open-source launch

Launch landing page and waitlist